CHRONOPOLI

Master Document Gap Analysis

&

Platform Technical Summary

Cross-Check: Master Document × Technical Spec × Repository

March 2026 • Dubai Blockchain Center

github.com/Schmardy1981/Chronopoli

# 1. Cross-Check: What We Compared

This report compares three sources to identify every gap between the vision and the current codebase:

- Master Document (Chronopoli_Master_Document.docx) — The full product vision with 3 pillars, 7 districts, business model, automation pipeline

- Technical Spec (Chronopoli_Technical_Spec.docx) — 8 identified gaps with architecture decisions, Django models, Lambda functions, Terraform resources

- GitHub Repository (Schmardy1981/Chronopoli) — The actual codebase as of March 20, 2026

Result: All gaps identified, all gaps closed with code. 90 requirements across 15 GSD phases, 100% mapped.

# 2. What Was Already Built (Before Gap Analysis)

Phases 1–8 were code-complete before the gap analysis session. These cover the core platform:

| Component | Status | Details |
| --- | --- | --- |
| AWS Infrastructure (Terraform) | ✅ Complete | EC2, RDS, S3 (4 buckets), CloudFront, Route53, SES, IAM |
| OpenEdX via Tutor | ✅ Complete | Tutor plugin (pip-installable), config.yml, init tasks |
| 6 Knowledge Districts | ✅ Complete | CHRON-AI, DA, GOV, COMP, INV, RISK as OpenEdX orgs |
| Dark/Gold Theme | ✅ Complete | CSS + header.html with Community/Video/Slides nav |
| AI Onboarding (5 questions) | ✅ Complete | Models, views, routing logic, Discourse group assignment |
| Partner Ecosystem | ✅ Complete | Partner + PartnerTrack models, admin, API, list/detail views |
| Discourse SSO | ✅ Complete | HMAC-SHA256 handshake, avatar URL, district groups |
| Opencast Video (LTI) | ✅ Complete | Docker Compose, Nginx proxy, S3 storage |
| Presenton AI Slides | ✅ Complete | Docker Compose, Nginx basic auth, per-district prompts |
| CI/CD Pipelines | ✅ Complete | GitHub Actions (production + staging) |
| 11 Setup Scripts | ✅ Reviewed | All scripts bug-fixed (52 bugs resolved) |
| Deployment Handbook | ✅ Complete | 13-step guide for backend engineer |

# 3. Gap Analysis: Master Document vs. Repository

The Master Document defines features that did NOT exist in the repo. Each gap was identified, sized, and built.

## GAP 1: 7th District — CHRON-ET (Emerging Tech)

Master Document specifies 7 districts. Repo had 6. Missing: Quantum computing, IoT, autonomous systems, spatial computing.

| Item | Before | After |
| --- | --- | --- |
| Districts count | 6 | 7 (added CHRON-ET #06B6D4) |
| Plugin CONFIG | 6 entries | 7 entries |
| setup-districts.sh | 6 orgs + 6 courses | 7 orgs + 7 courses (ET-101) |
| Discourse categories | 6 groups, 24+ subs | 7 groups, 28+ subs |
| AI Onboarding q2 | 6 options | 7 options (Emerging Technologies) |
| Theme CSS | 6 district colors | 7 district colors (--district-et) |
| Presenton prompts | 6 districts | 7 districts (cyan, innovation leaders) |

Status: CLOSED — Commit dacfa24

## GAP 2: Symposia — Round Table System + Automation Pipeline

The commercial differentiator. Live video round tables with automated content generation. Nothing existed in repo.

| Component | Status | Implementation |
| --- | --- | --- |
| Django app (chronopoli_symposia) | ✅ Built | RoundTable, Invitation, RoundTableOutput, PipelineRun models |
| Amazon IVS live video | ✅ Built | ivs_client.py + ivs.tf Terraform |
| AWS Step Functions pipeline | ✅ Built | 8-step state machine in stepfunctions.tf |
| 8 Lambda functions | ✅ Built | transcribe, analyze, opinion_paper, linkedin, instagram, partner_report, notify, check_transcription |
| EventBridge trigger | ✅ Built | IVS recording end → Step Functions |
| SQS approval queue | ✅ Built | sqs.tf with DLQ + redrive policy |
| Opinion Paper PDF | ✅ Built | WeasyPrint HTML→PDF with Chronopoli branding |
| Human approval flow | ✅ Built | Django admin approval view + SQS callback |

Status: CLOSED — Commit 9bdd338

## GAP 3: Company Academy (Tentacle Model)

Partners operate branded sub-academies. Closes the Ripple deal. Nothing existed in repo.

| Component | Status | Implementation |
| --- | --- | --- |
| Django app (chronopoli_academy) | ✅ Built | LearningPathway, Badge, UserBadge, JobPosting, JobApplication |
| Subdomain middleware | ✅ Built | ripple.chronopoli.io → partner context |
| Open Badges 2.0 | ✅ Built | badge_issuer.py with JSON-LD assertions |
| Talent pipeline | ✅ Built | Auto-apply when credentials match job postings |
| CERTIFICATE_CREATED signal | ✅ Built | signals.py awards badges on course completion |
| SES HR notifications | ✅ Built | notifications.py emails partner HR |
| Partner model extension | ✅ Built | Migration 0002: subdomain, Stripe Connect, branding fields |
| Wildcard DNS | ✅ Built | *.chronopoli.io → EC2 in route53.tf |

Status: CLOSED — Commits 9bdd338 + 8f99528

## GAP 4: AI Tutor (Bedrock Knowledge Base)

The platform moat. Conversational AI trained on all Chronopoli content. Nothing existed in repo.

| Component | Status | Implementation |
| --- | --- | --- |
| Django app (chronopoli_ai_tutor) | ✅ Built | TutorSession, TutorMessage models |
| Bedrock client | ✅ Built | bedrock_client.py: retrieve context + streaming response |
| Personalized prompts | ✅ Built | prompts.py: per-district, per-layer, per-user_type |
| SSE streaming endpoint | ✅ Built | /chronopoli/ai-tutor/chat/ with EventSource |
| Floating sidebar widget | ✅ Built | ai-tutor-widget.js + ai-tutor-widget.css |
| Bedrock Terraform | ✅ Built | bedrock.tf: KB + OpenSearch Serverless + S3 + IAM |
| Knowledge ingestion | ✅ Built | sync_knowledge_base() triggers Bedrock ingestion job |

Status: CLOSED — Commits 9bdd338 + 44e24de

## GAP 5: Digital Twin / Master Class

Experts upload documents → AI creates digital twin with voice + avatar. Nothing existed in repo.

| Component | Status | Implementation |
| --- | --- | --- |
| Django app (chronopoli_masterclass) | ✅ Built | DigitalTwin, TwinDocument, GeneratedQuestion, TwinVideo, MasterclassSession |
| Textract extraction | ✅ Built | tasks.py: process_document() extracts text via Textract |
| Claude analysis | ✅ Built | tasks.py: Bedrock Claude analyzes expertise, generates 20 Qs |
| ElevenLabs voice clone | ✅ Built | tasks.py: clone_voice() via ElevenLabs API |
| HeyGen avatar video | ✅ Built | tasks.py: generate_avatar_video() via HeyGen API |
| Textract Terraform | ✅ Built | textract.tf: IAM policies + SSM params for API keys |
| IVS reuse | ✅ Built | MasterclassSession links to Symposia IVS infrastructure |

Status: CLOSED — Commits 9bdd338 + 44e24de

## GAP 6: E-Commerce / Stripe

Revenue enabler. Paid courses, corporate subscriptions, partner revenue split. Nothing existed in repo.

| Component | Status | Implementation |
| --- | --- | --- |
| Django app (chronopoli_ecommerce) | ✅ Built | CoursePricingTier, TeamSubscription, PartnerPayout, Purchase, StripeWebhookEvent |
| Stripe checkout flow | ✅ Built | stripe_client.py + checkout views + webhook handler |
| 70/30 revenue split | ✅ Built | Stripe Connect transfer_data in checkout session |
| Team subscriptions | ✅ Built | Stripe Billing with per-seat pricing |
| Webhook idempotency | ✅ Built | StripeWebhookEvent log prevents duplicate processing |
| SSM Parameter Store | ✅ Built | ssm.tf: 4 Stripe keys as SecureString |
| Auto-enrollment | ✅ Built | Webhook → CourseEnrollment.enroll() on payment success |

Status: CLOSED — Commit 139efe0

## GAP 7: Partner Intelligence Dashboard

Partners see analytics, intelligence reports, talent metrics. Nothing existed in repo.

| Component | Status | Implementation |
| --- | --- | --- |
| Dashboard views | ✅ Built | dashboard_views.py in partner-ecosystem app |
| Analytics engine | ✅ Built | analytics.py: enrollment, completion, badge, revenue metrics |
| Intelligence reports | ✅ Built | Fetches Symposia partner_report outputs from S3 |
| Weekly SES email | ✅ Built | analytics.py: send_weekly_partner_report() with branded HTML |
| Celery Beat schedule | ✅ Built | Plugin LMS settings: CELERY_BEAT_SCHEDULE entry |
| Chart.js API | ✅ Built | api_analytics endpoint returns JSON for frontend charts |

Status: CLOSED — Commit 9bdd338

## GAP 8: Additional Infrastructure (found during review)

Items discovered during the cross-check that were not in the original 8 gaps but needed for completeness:

| Item | Status | What Was Done |
| --- | --- | --- |
| Bedrock Terraform (bedrock.tf) | ✅ Built | Knowledge Base + OpenSearch Serverless + S3 bucket + IAM |
| Textract Terraform (textract.tf) | ✅ Built | IAM policies + SSM params for ElevenLabs, HeyGen, Anthropic |
| AI Tutor JS/CSS widget | ✅ Built | Floating sidebar, SSE streaming, source citations |
| Wildcard DNS (*.chronopoli.io) | ✅ Built | Route53 wildcard A record → EC2 EIP |
| production.tfvars.example | ✅ Updated | Added Stripe, Symposia, API key variables |
| Celery Beat config | ✅ Built | Weekly partner reports in LMS settings patch |
| Bedrock CONFIG in plugin | ✅ Built | BEDROCK_KB_ID, DS_ID, MODEL_ID in CONFIG_OVERRIDES |
| ElevenLabs/HeyGen CONFIG | ✅ Built | API keys in CONFIG_OVERRIDES + SSM |
| Header.html widget include | ✅ Built | Loads ai-tutor-widget.js/css for authenticated users |

Status: CLOSED — Commit 44e24de

# 4. What Still Requires Manual Action

These items cannot be automated. They require human setup, credentials, or manual configuration:

| Action | Who | When | Notes |
| --- | --- | --- | --- |
| AWS credentials (IAM admin access) | Business Owner | Before deploy | Required for terraform apply |
| terraform apply | Engineer | Day 1 | Creates all 17 AWS resources |
| DNS nameserver update | Business Owner | After terraform | Update domain registrar to Route53 NS |
| SSH key pair in AWS Console | Engineer | Before terraform | Region: me-central-1 |
| Stripe account + API keys | Business Owner | Before Step 9 | Store in SSM Parameter Store |
| SES production access | Engineer | After deploy | AWS Support ticket (24-48h) |
| Discourse API key | Engineer | After Step 6 | Generated in Discourse Admin → API |
| Bedrock Knowledge Base | Engineer | After deploy | Create in AWS Console, set ID in Tutor config |
| ElevenLabs account + key | Business Owner | Before Phase 14 | ~$22/month for voice cloning |
| HeyGen account + key | Business Owner | Before Phase 14 | ~$29/month for avatar video |
| Anthropic API key | Business Owner | Before Phase 11 | For Lambda pipeline (Claude analysis) |
| LinkedIn API tokens | Business Owner | Before auto-publish | For Symposia LinkedIn publishing |
| Instagram Graph API | Business Owner | Before auto-publish | For Symposia Instagram publishing |
| First course content | Content Team | After deploy | Manual authoring in Studio |
| BUID partnership MOU | Business Owner | Before launch | Academic partner agreement |
| Ripple pitch deck | Business Owner | Before launch | Company Academy sales deck |

# 5. Technology Decision Register

All technology decisions confirmed during the gap analysis. AWS-native wherever possible.

| Decision | Chosen | Rejected | Rationale |
| --- | --- | --- | --- |
| Workflow | AWS Step Functions | n8n, Zapier, Airflow | Serverless, AWS-native, ~$0.025/run |
| AI/RAG | Amazon Bedrock KB | Chroma, LlamaIndex, Pinecone | Managed, S3 ingestion, no vector DB ops |
| Live Video | Amazon IVS | LiveKit, Agora, Daily.co | AWS-native, auto-scaling, auto-recording |
| Payments | Stripe + Connect | CyberSource, PayPal | OpenEdX-compatible, 70/30 split built-in |
| Voice Clone | ElevenLabs | AWS Polly | Best quality for cloning, no AWS alternative |
| Avatar Video | HeyGen | D-ID, Synthesia | Python SDK, good quality, ~$29/mo |
| PDF Gen | WeasyPrint | wkhtmltopdf, Puppeteer | Full CSS, runs in Lambda container |
| Badges | Open Badges 2.0 | Accredible, Credly | Open standard, self-hosted, no vendor lock-in |
| Transcript | AWS Transcribe | Whisper, AssemblyAI | Already in Opencast, same service |
| Vector Store | OpenSearch Serverless | Pinecone, Weaviate | Managed by Bedrock, scales to zero |
| Secrets | SSM Parameter Store | Vault, .env files | AWS-native, encrypted, IAM-gated |
| Queue | AWS SQS | Redis, RabbitMQ | Managed, ties to Django via polling |

# 6. Repository Statistics

| Metric | Count |
| --- | --- |
| Total code files | 148+ |
| Terraform files (.tf) | 17 |
| Lambda functions | 8 |
| Setup/deploy scripts (.sh) | 11 |
| Django applications | 8 |
| Django models | ~35 |
| Lines of custom code | ~9,000 |
| Git commits (this session) | 12 |
| S3 buckets configured | 5 |
| Route53 DNS records | 8 (including wildcard) |
| Discourse categories | 28+ |
| Demo courses | 7 (one per district) |
| Deployment Handbook steps | 14 |
| GSD phases | 15 |
| GSD plans | 29 |
| GSD requirements | 90 (100% mapped) |

# 7. GSD Framework — Complete Phase Status

| Phase | Name | Plans | Requirements | Status |
| --- | --- | --- | --- | --- |
| 1 | AWS Infrastructure | 3/3 | INFRA-01–06 | Complete |
| 2 | OpenEdX Installation | 3/3 | PLAT-01–05 | Code Complete |
| 3 | Districts Setup | 1/1 | DIST-01–04 | Code Complete |
| 4 | Theme Deployment | 2/2 | THEME-01–05 | Code Complete |
| 5 | AI Onboarding | 2/2 | ONBD-01–06 | Code Complete |
| 6 | Partner Ecosystem | 2/2 | PART-01–05 | Code Complete |
| 7 | First Course | 0/1 | CONT-01–03 | Manual (Studio) |
| 8 | Stack Extensions | 3/3 | N/A | Code Complete |
| 9 | CHRON-ET District | 2/2 | DIST-ET-01–07 | Code Complete |
| 10 | E-Commerce / Stripe | 4/4 | ECOM-01–08 | Code Complete |
| 11 | Symposia Pipeline | 5/5 | SYMP-01–10 | Code Complete |
| 12 | Company Academy | 5/5 | ACAD-01–10 | Code Complete |
| 13 | AI Tutor (Bedrock) | 4/4 | TUTOR-01–08 | Code Complete |
| 14 | Digital Twin | 4/4 | TWIN-01–08 | Code Complete |
| 15 | Partner Dashboard | 3/3 | DASH-01–06 | Code Complete |

Total: 15 phases | 29 plans | 90 requirements | 100% coverage | 0 unmapped

Next action: terraform apply with AWS credentials → platform goes live.

# 8. Session Commit Log

All commits pushed to main branch during this session:

| Commit | Description | Files | Lines |
| --- | --- | --- | --- |
| d60ef5c | Shell script bug fixes (52 bugs) | 10 | +61/-35 |
| a269be4 | GSD Phases 9–15 planned (57 requirements) | 4 | +304/-58 |
| dacfa24 | Phase 9: CHRON-ET district | 9 | +54 |
| 139efe0 | Phase 10: E-Commerce / Stripe | 14 | +980 |
| 5ebf559 | Deployment Handbook (14 steps) | 1 | +93/-15 |
| 9bdd338 | Phases 11–15: Symposia, Academy, AI Tutor, Twin, Dashboard | 71 | +7,140 |
| 8f99528 | Partner model extension (academy fields) | 3 | +113 |
| 44e24de | Bedrock, Textract, AI widget, wildcard DNS | 9 | +771 |

Total: ~9,500 lines of new code across 120+ files.

End of Report

Chronopoli — The Global Knowledge City for the Digital Economy